LaRa Cognitive Architecture Upgrade Full Agent Execution Plan · v1.0 From prompt-heavy reactive system → segmented, cache-efficient, latency-aware cognitive engine

# SYSTEM ROLE

You are upgrading LaRa's cognitive pipeline. LaRa is a safety-first, offline-capable adaptive robotic AI platform for therapeutic engagement with neurodiverse children. The current system runs on Ollama (AgentricAI_TLM) with a monolithic prompt rebuilt from scratch on every single turn.

Your primary objectives are:

- REDUCE per-turn token recomputation by implementing prompt prefix caching at the application layer

- REPLACE the raw sliding-window history with compressed, token-budgeted context

- INSTRUMENT latency at every pipeline stage before touching inference logic

- PRESERVE all existing safety constraints: LLM cannot write memory, no diagnostic claims, no behavior escalation

- DO NOT introduce vLLM or any multi-tenant inference server. LaRa is a single-user offline system. Prefix caching through Ollama is sufficient

# HARD CONSTRAINTS

Read these before writing a single line of code. They are non-negotiable.

RULE 1 — LLM cannot write to memory. All writes go through UserMemoryManager, LearningProgressManager, ReinforcementAdaptationManager only. RULE 2 — Do not modify system_block at runtime. It is a stable, cached prefix. Mood-based adaptation changes history_block budget, never system_block. RULE 3 — Do not add vLLM, Ray Serve, Triton, or any cluster inference engine. The backend stays on Ollama. RULE 4 — Token budget for history_block is 200 tokens hard ceiling. Session summary is 120 tokens hard ceiling. RULE 5 — Safety-first fallback always: on any component failure, default to neutral supportive LLM response, never crash the interaction loop. RULE 6 — Barge-in must discard only dynamic segment KV state. Stable prefix cache is retained across interruptions. RULE 7 — PerformanceMonitor.py must be built and run against the EXISTING system first. No optimisation before baseline is established.

# ARCHITECTURE OVERVIEW

The upgrade transforms the monolithic prompt in AgentricTLM into seven independently hashed, cached segments assembled each turn by PromptCacheManager.

| Segment | Cache Class / Lifetime |
| --- | --- |
| system_block | STABLE — cached indefinitely per process lifetime |
| strategy_block | SEMI-STABLE — invalidated on RecoveryStrategy label change |
| reinforcement_block | SEMI-STABLE — invalidated on ReinforcementStyle change |
| memory_block | SEMI-STABLE — invalidated when new preferences or RAG results arrive |
| session_block | SEMI-STABLE — invalidated on difficulty change or turn every 3 turns |
| history_block | DYNAMIC — recomputed every turn, never cached |
| live_input_block | DYNAMIC — always fresh, never cached |

| ⚠ | Only STABLE and SEMI-STABLE segments are eligible for Ollama prefix cache reuse. DYNAMIC blocks are appended fresh every turn after the cached prefix. |
| --- | --- |

| PHASE 0 | Instrument First — PerformanceMonitor.py |
| --- | --- |

## Objective

Establish latency baseline against the CURRENT system before modifying any code. You cannot optimise what you have not measured.

## File to Create

src/core/PerformanceMonitor.py

## What It Must Track Per Turn

| Metric | Definition |
| --- | --- |
| prompt_build_time_ms | Time from generate_response_stream() entry to Ollama POST fire |
| inference_time_ms | Time from POST fire to last streaming token received |
| tts_time_ms | Time from TTS speak() call to audio playback start (not completion) |
| total_latency_ms | Wall clock from end of Whisper transcription to first TTS audio chunk |
| token_count_prompt | Approximate prompt tokens (character count / 4 is acceptable estimate) |
| token_count_response | Approximate response tokens |
| segment_hashes | Dict of segment_name → SHA1 hash for cache hit analysis |

## Percentile Logging

At session end, log p50 / p90 / p99 for each metric to runtime/logs/lara_metrics.log. Use a rolling deque of 100 samples per metric.

## Integration Point

Wrap AgentricTLM.generate_response_stream() and LaRaSpeech.speak() with timing calls. PerformanceMonitor is a singleton. Import via PerformanceMonitor.get().

## Output Format (structured log)

2026-03-17 10:04:22 ¦ INFO ¦ [Perf] turn=12 prompt_build=18ms inference=310ms tts=74ms total=402ms 2026-03-17 10:04:22 ¦ INFO ¦ [Perf] tokens prompt=387 response=47 2026-03-17 10:04:22 ¦ INFO ¦ [Perf] cache_hits=system,strategy miss=session,history

## Acceptance Criteria

- PerformanceMonitor logs per-turn stats to lara_metrics.log without exceptions

- Session-end percentile summary appears in logs

- Zero impact on conversation latency (monitor overhead < 1ms)

- Baseline established: at least 20 turns recorded before Phase 1 starts

| PHASE 1 | Prompt Segmentation — PromptCacheManager.py |
| --- | --- |

## Objective

Break the monolithic prompt string in AgentricTLM into seven independently hashed segments. Enable Ollama prefix cache reuse by ensuring stable segments always produce identical byte sequences when content is unchanged.

## Files to Create / Modify

| File | Action |
| --- | --- |
| src/llm/PromptCacheManager.py | CREATE — new module |
| src/llm/AgentricTLM.py | MODIFY — replace monolithic prompt builder with PromptCacheManager |

## PromptCacheManager — Full Specification

Class: PromptCacheManager

Internal state: dict mapping segment_name → (hash: str, content: str)

### Method: build_segment(name, content) → str

Computes SHA-1 of content string. If hash is unchanged from last call for this segment name, marks it as a cache hit in PerformanceMonitor. Returns content unchanged.

### Method: assemble_prompt(segments: OrderedDict) → str

Joins all segment values with \n separator in strict order: system → strategy → reinforcement → memory → session → history → live_input. Returns the assembled prompt string.

### Method: get_cache_report() → dict

Returns dict of {segment_name: 'HIT' | 'MISS'} for the most recent assembly. Fed to PerformanceMonitor.

## Segment Construction Rules

| Segment | Construction Rule |
| --- | --- |
| system_block | Exact content of self.system_prompt. NEVER modified at runtime. |
| strategy_block | strategy.prompt_addition if strategy and strategy.label != 'default', else empty string. |
| reinforcement_block | f'[Reinforcement style: {reinforcement_context}]' if reinforcement_context else empty. |
| memory_block | Concatenation of preference_context + newline + vector_context. Empty string if both absent. |
| session_block | session_summary string from generate_session_summary(). Empty if no session. |
| history_block | Output of HistoryCompressor.compress(conversation_history). Always recomputed. |
| live_input_block | f'User says: {prompt}\nLaRa says:'. Always fresh. |

## AgentricTLM Refactor

Remove: The existing parts[] list construction in generate_response_stream(). Remove the string join.

Add: Instantiate PromptCacheManager as self._cache_manager in __init__(). In generate_response_stream(), build each segment individually, pass OrderedDict to assemble_prompt(), use result as full_prompt.

# BEFORE (remove this) parts = [self.system_prompt] if strategy and strategy.prompt_addition: parts.append(f'[Behavioral guidance...: {strategy.prompt_addition}]') # ... etc full_prompt = '\n'.join(parts) # AFTER (replace with this) segments = OrderedDict([ ('system_block', self._cache_manager.build_segment('system_block', self.system_prompt)), ('strategy_block', self._cache_manager.build_segment('strategy_block', _build_strategy_block(strategy))), ('reinforcement_block',self._cache_manager.build_segment('reinforcement_block', reinforcement_context or '')), ('memory_block', self._cache_manager.build_segment('memory_block', _build_memory_block(preference_context, vector_context))), ('session_block', self._cache_manager.build_segment('session_block', session_summary or '')), ('history_block', self._cache_manager.build_segment('history_block', self._compressor.compress(self.conversation_history))), ('live_input_block', self._cache_manager.build_segment('live_input_block', f'User says: {prompt}\nLaRa says:')), ]) full_prompt = self._cache_manager.assemble_prompt(segments)

## Acceptance Criteria

- system_block hash is identical across all turns in a session with no strategy change

- PerformanceMonitor reports cache hits for system_block on turns 2+

- Prompt content is byte-for-byte identical to the pre-refactor output for identical inputs (write a unit test)

- No regression in LLM response quality or safety behaviour

| PHASE 2 | History Compression — HistoryCompressor.py |
| --- | --- |

## Objective

Replace the raw 10-turn sliding window with a hybrid compressor that merges repetitive turns and collapses low-information exchanges into concept-level summaries while maintaining a hard 200-token ceiling.

## File to Create

src/llm/HistoryCompressor.py

## HistoryCompressor — Full Specification

Class: HistoryCompressor(max_tokens: int = 200)

### Method: compress(history: list[dict]) → str

Takes the raw conversation_history list (list of {user, lara} dicts). Returns a compressed string for injection into history_block.

Step 1 — Repetition detection: If three or more consecutive AI responses are identical or differ only in a child's name/number, collapse them into a single summary turn: [Repeated encouragement: 3 turns].

Step 2 — Low-information collapse: If an AI response is ≤ 8 tokens AND the user turn is ≤ 3 tokens (e.g. User: '2', AI: 'Good!'), collapse the pair into: [Counting: user answered correctly, praised].

Step 3 — Token budget enforcement: Estimate token count of compressed history as character_count / 4. If over max_tokens, drop oldest entries (not compressed summaries — they represent more information per token).

Step 4 — Format: Return formatted string with U: / L: prefixes for raw turns and [summary] brackets for collapsed turns.

## Example

| Before compression (raw turns) | After compression (200-token budget) |
| --- | --- |
| U: 1 L: Good! U: 2 L: Good! U: 3 L: Good! U: What comes after 3? L: Let us count together. After 3 comes 4! | [Counting: 3 correct answers, praised] U: What comes after 3? L: Let us count together. After 3 comes 4! |

## Integration

Instantiate as self._compressor = HistoryCompressor() in AgentricTLM.__init__(). Pass self.conversation_history to compress() when building history_block in PromptCacheManager.

## Acceptance Criteria

- history_block never exceeds 200 tokens (verified in PerformanceMonitor token_count_prompt logs)

- Compressed turns retain semantic correctness — a unit test with a 20-turn repetitive sequence produces a summary not raw turns

- No information loss for recent turns (last 2 raw turns always preserved uncompressed)

| PHASE 3 | Attention Budget — AttentionController.py |
| --- | --- |

## Objective

Dynamically re-allocate the token budget across context blocks each turn based on RegulationState. The system_block is immutable. All budget changes affect history_block and memory_block only.

## File to Create

src/llm/AttentionController.py

## AttentionController — Full Specification

Class: AttentionController

Input: RegulationState object, turn_count int, rag_triggered bool

Output: AttentionProfile dataclass with budget_history_tokens, budget_memory_tokens, compress_aggressiveness (float 0.0–1.0)

### Budget Rules (in priority order)

| Condition | Action |
| --- | --- |
| mood == frustrated OR frustration_persistence > 0.6 | history_block budget → 80 tokens. memory_block budget → 40 tokens. Compress aggressiveness → 0.8 |
| rag_triggered == True AND vector_memory has results | history_block budget → 100 tokens. memory_block budget → 120 tokens. Compress aggressiveness → 0.6 |
| turn_count > 10 | Compress aggressiveness increases by 0.1 per 5 turns above 10, capped at 1.0 |
| Default (neutral, no RAG) | history_block budget → 200 tokens. memory_block budget → 60 tokens. Compress aggressiveness → 0.3 |

| ⚠ | NEVER modify system_block budget. NEVER reduce history_block below 60 tokens — the LLM needs at least the last turn for coherence. NEVER set compress_aggressiveness to 1.0 on the very first frustrated turn — require frustration_persistence > 0.4 first. |
| --- | --- |

## Integration

Instantiate as self._attention = AttentionController() in AgentricTLM.__init__(). Call profile = self._attention.get_profile(regulation_state, turn_count, rag_triggered) before building segments. Pass profile.budget_history_tokens to HistoryCompressor as the max_tokens argument for this turn.

## Attention Profile Logging

Log the profile to PerformanceMonitor each turn: attention_profile=frustrated history_budget=80 memory_budget=40 aggressiveness=0.8

## Acceptance Criteria

- AttentionProfile changes correctly in a unit test that simulates frustrated RegulationState

- history_block never drops below 60 tokens regardless of state

- system_block is never included in budget calculations

| PHASE 4 | Session Summary Upgrade — session_summary.py |
| --- | --- |

## Objective

Add trend velocity, difficulty trajectory, and engagement proxy to the session summary while keeping the total under 120 tokens.

## File to Modify

src/session/session_summary.py

## New Fields to Add

| New Field | Computation |
| --- | --- |
| trend_velocity | Rate of change: +1 if stability_streak increased since last turn, -1 if frustration_streak increased, 0 if unchanged. Expressed as 'accelerating' / 'decelerating' / 'stable' |
| difficulty_trajectory | Last 3 difficulty values from session history as a compact string: e.g. '2→2→3' (requires SessionState to track difficulty_history: list[-3:]) |
| engagement_proxy | Average character count of last 3 user inputs. Short inputs (<10 chars) = 'low', medium (10–40) = 'moderate', long (>40) = 'high' |

## New Summary Format

[Session State] Concept: counting ¦ Difficulty: 2→2→3 ¦ Turn: 7 Trend: improving (accelerating) ¦ Frustration: 0 ¦ Stability: 3 Reinforcement: calm_validation ¦ Mastery: 2/5 ¦ Engagement: moderate

## SessionState Change Required

Add difficulty_history: list = field(default_factory=list) to SessionState dataclass. In update_pre_decision(), append self.current_difficulty to difficulty_history. Keep only last 3 values via self.difficulty_history = self.difficulty_history[-3:].

## Token Budget Check

The example above is approximately 60 tokens. Verify with character_count / 4 estimate before committing. Must remain under 120 tokens in all states.

## Acceptance Criteria

- Summary output matches new format in a unit test with a mock SessionState

- character_count / 4 of summary is < 120 in all test cases

- difficulty_trajectory is '?' for the first turn (no history yet) — handle gracefully

| PHASE 5 | Memory Injection Ranking — vector_memory.py |
| --- | --- |

## Objective

Replace blind injection of ChromaDB results with ranked, budget-aware injection. Max 2 items per turn. Items ranked by composite score.

## File to Modify

src/memory/vector_memory.py

## Ranking Formula

composite_score = (0.5 × relevance_score) + (0.3 × recency_weight) + (0.2 × concept_match)

| Component | Computation |
| --- | --- |
| relevance_score | ChromaDB cosine similarity score (already available as RetrievedMemory.relevance) |
| recency_weight | 1.0 - (days_ago / 90.0), clamped to [0, 1]. Recent memories score higher. |
| concept_match | 1.0 if RetrievedMemory.concept == session.current_concept, 0.5 if partial match, 0.0 if unrelated |

## Injection Rules

- Retrieve up to 5 candidates from ChromaDB (increase from current 3)

- Rank all candidates by composite_score descending

- Inject top 2 only — hard cap, not configurable

- Minimum composite_score of 0.45 required for injection (lower than relevance-only threshold to allow recency/concept to compensate)

- Format each injection as a single compact line: [Past story: {summary} — {days_ago:.0f}d ago]

## Method to Add

_rank_memories(candidates: list[RetrievedMemory], current_concept: str) → list[RetrievedMemory]

Returns at most 2 items from candidates sorted by composite_score descending with minimum threshold applied.

## Acceptance Criteria

- Unit test: 5 candidates with varied scores → only top 2 injected

- Unit test: all candidates below 0.45 threshold → empty injection, no error

- Injection format is compact single-line per memory

- MAX_RETRIEVALS_PER_SESSION still enforced (existing gate, do not remove)

| PHASE 6 | Barge-In KV Safety — speech_to_text.py + PromptCacheManager.py |
| --- | --- |

## Objective

When barge-in interruption occurs, discard dynamic segment cache state while preserving stable prefix. Prevent partial generation from contaminating the next turn's history.

## Files to Modify

| File | Change |
| --- | --- |
| src/llm/PromptCacheManager.py | Add invalidate_dynamic_segments() method |
| src/perception/speech_to_text.py | Call invalidate_dynamic_segments() on confirmed barge-in |
| src/llm/AgentricTLM.py | Ensure partial response is NOT appended to conversation_history on interrupt |

## PromptCacheManager.invalidate_dynamic_segments()

Clears cached hash and content for history_block and live_input_block only. Stable and semi-stable segments are unaffected. Call this method immediately when barge-in is confirmed.

def invalidate_dynamic_segments(self): for name in ('history_block', 'live_input_block'): if name in self._cache: del self._cache[name] logging.info('[PromptCache] Dynamic segments invalidated (barge-in)')

## speech_to_text.py Integration

In the barge-in detection block (where barge_in_count >= BARGE_IN_FRAME_THRESHOLD), after lara_voice.interrupt_speech(), add:

# Invalidate dynamic prompt cache on barge-in try: from src.llm.AgentricTLM import LLMService llm = LLMService.get() if hasattr(llm, '_cache_manager'): llm._cache_manager.invalidate_dynamic_segments() except Exception as e: logging.debug(f'[BargIn] Cache invalidation failed silently: {e}')

## AgentricTLM Partial Response Guard

In generate_response_stream(), the existing code appends full_response[:MAX_TURN_CHARS] to conversation_history after the streaming loop. Wrap this in an interrupt check:

# Only store completed responses — not partial barge-in responses if full_response and len(full_response) > 10: # min chars to qualify as real turn self.conversation_history.append({ 'user': prompt, 'lara': full_response[:self.MAX_TURN_CHARS], }) else: logging.info('[AgentricTLM] Partial response discarded (barge-in or empty)')

## Acceptance Criteria

- Manual test: interrupt mid-response, verify next turn history does not contain the truncated partial response

- PerformanceMonitor logs cache invalidation events

- System logs confirm stable segments retained across barge-in

| PHASE 7 | Config + Requirements Update |
| --- | --- |

## Objective

Wire all new module parameters into config.yaml. Update requirements.txt. Add runtime/logs/lara_metrics.log to the expected log structure.

## config.yaml — Add Section

# ───────────────────────────────────────────── # COGNITIVE PIPELINE (Phase 1-6 upgrade) # ───────────────────────────────────────────── cognitive_pipeline: history_max_tokens: 200 # Hard ceiling for history_block session_summary_max_tokens: 120 # Hard ceiling for session_block memory_max_injections: 2 # Max RAG items per turn memory_min_composite_score: 0.45 # Minimum ranking threshold compress_default_aggressiveness: 0.3 compress_max_aggressiveness: 1.0 attention_frustrated_history_budget: 80 attention_rag_history_budget: 100 attention_rag_memory_budget: 120 perf_rolling_window: 100 # Turns to keep for percentile calc

## requirements.txt — No New Dependencies Required

All new modules use only Python standard library (hashlib for SHA-1, collections.OrderedDict, statistics for percentiles). No new pip packages needed.

## runtime_paths.py — Add Metrics Log Helper

def get_metrics_log_path() -> str: """Return absolute path for the performance metrics log.""" return os.path.join(RUNTIME_ROOT, 'logs', 'lara_metrics.log')

## Acceptance Criteria

- config.yaml loads without validation errors (add cognitive_pipeline to required_sections in config_loader.py)

- All new modules read their parameters from CONFIG.cognitive_pipeline — no hardcoded values

- runtime/logs/lara_metrics.log is created on first session start

# EXECUTION ORDER

Phases must be executed strictly in order. Each phase has a gate that must pass before the next begins.

| Phase | Gate to Pass Before Next Phase |
| --- | --- |
| Phase 0 — Instrument | 20 turns of baseline metrics recorded. p50 total_latency documented. |
| Phase 1 — Segmentation | Unit test: prompt output byte-identical to pre-refactor for same inputs. cache hit on system_block on turn 2. |
| Phase 2 — Compression | Unit test: 20-turn repetitive history compresses below 200 tokens. Last 2 raw turns always present. |
| Phase 3 — Attention | Unit test: frustrated RegulationState produces history_budget=80. history_block never below 60 tokens. |
| Phase 4 — Summary | Unit test: new summary format matches spec. character_count / 4 < 120 in all test states. |
| Phase 5 — Memory Ranking | Unit test: top 2 injected. Below-threshold candidates rejected. Format is compact. |
| Phase 6 — Barge-In | Manual test: interrupt mid-response. Next turn history clean. Logs confirm stable cache retained. |
| Phase 7 — Config | Full system startup without errors. All modules reading from CONFIG.cognitive_pipeline. |

# FILE MANIFEST

| File Path | Action |
| --- | --- |
| src/core/PerformanceMonitor.py | CREATE |
| src/llm/PromptCacheManager.py | CREATE |
| src/llm/HistoryCompressor.py | CREATE |
| src/llm/AttentionController.py | CREATE |
| src/llm/AgentricTLM.py | MODIFY — replace prompt builder, add compressor/cache/attention wiring |
| src/session/session_summary.py | MODIFY — add trend_velocity, difficulty_trajectory, engagement_proxy |
| src/session/session_state.py | MODIFY — add difficulty_history field |
| src/memory/vector_memory.py | MODIFY — add _rank_memories(), cap injection to 2 |
| src/perception/speech_to_text.py | MODIFY — call invalidate_dynamic_segments() on barge-in |
| src/core/runtime_paths.py | MODIFY — add get_metrics_log_path() |
| config/config.yaml | MODIFY — add cognitive_pipeline section |
| src/core/config_loader.py | MODIFY — add cognitive_pipeline to required_sections |

# FINAL SAFETY CHECKLIST

Run this checklist after all phases complete before closing the upgrade.

□ LLM has no direct write access to UserMemoryManager, LearningProgressManager, or ReinforcementAdaptationManager □ system_block content is never modified at runtime regardless of mood or difficulty □ history_block never drops below 60 tokens in any attentional state □ Session summary is under 120 tokens in all test states □ Barge-in does not contaminate next-turn conversation_history □ All module parameters read from CONFIG.cognitive_pipeline — no hardcoded values □ PerformanceMonitor logs p50/p90/p99 at session end □ System degrades gracefully if any new module raises an exception (fallback to existing behaviour) □ No vLLM, Ray Serve, Triton, or cluster inference dependency introduced □ All unit tests pass: PromptCacheManager, HistoryCompressor, AttentionController, session_summary, vector_memory

LaRa Cognitive Architecture Upgrade  ·  Agent Execution Plan v1.0